JADI Dashboard

Deployment Steps: Report Catalog and Student Reclaim

Prepared for J. Wilson  ·  29 September 2026  ·  Phase 7a and Phase 5g

This document lists everything that must happen on your workstation and on the production SQL Server before the Phase 7a report catalog and the Phase 5g student reclaim feature can be trusted. It also specifies the one new stored procedure that must be installed, and the objects the production server is assumed to already have.

Read first.  None of the application code delivered in this round has ever executed. It is typechecked and linted, but not run. Step 2 is therefore the most important step in this document, not a formality.

# Summary of steps

| # | Step | Who | Blocks what |
| --- | --- | --- | --- |
| 1 | npm install — reconcile the lockfile | You | Clean installs, CI |
| 2 | npm test — first execution of new code | You | Everything |
| 3 | npm run db:migrate — migration 005 | You | Reclaim flag table |
| 4 | Capture the five report populations | You | Report pages showing rows |
| 5 | npm run test:staging — equivalence | You | Trusting reports R1, R3, R4, R6 |
| 6 | Install the stored procedure | DBA | The reclaim write |
| 7 | Prove one reclaim on staging | You | Sign-off |
| 8 | Commit in reviewable chunks | You | Nothing, but do it |

# Step 1 — Reconcile the lockfile

exceljs was added to package.json for XLSX export (assumption A-31), but package-lock.json was not updated — the install was run from the Linux side of the session and timed out before writing it. The package is physically present in node_modules, so the application may appear to work while the lockfile is wrong. That breaks the next clean install and any CI run.

cd C:\jadiDashboard

npm install

Confirm afterwards that package-lock.json contains an entry for "node_modules/exceljs".

# Step 2 — Run the tests

Approximately 1,800 lines of application code and 330 lines of test were written in this round and have never been executed. The session's Linux VM cannot run vitest against a Windows node_modules, so every line was typechecked and linted but never run.

npm run typecheck

npm run lint

npm test

Expect failures.  The MOST_RECNT_YR_ENR defect already found — a numeric column the provider called .trim() on — is the shape of what may remain. TypeScript cannot catch that class of bug, because the raw row types are hand-written declarations rather than anything derived from the schema. The four rewritten report queries (R1, R3, R4, R6) carry the most risk, since they have never met real data.

# Step 3 — Apply migration 005

Adds dash.ReclaimedStudent, the table that flags a student record created from Jenzabar with gaps. Idempotent and safe to re-run.

npm run db:migrate            # staging

npm run db:migrate:prod       # production, when you are ready

Note: db/production/README.md states that production's dash schema is managed entirely with T-SQL run by a DBA, and that npm run db:migrate is for development and staging only. Follow that convention — hand db/migrations/005_reclaim.sql to the DBA for production rather than pointing the migrate script at it.

# Step 4 — Capture the report populations

Five of the six reports read a snapshot rather than querying the slow source views on page load. Until each has been captured once, its page reports “not yet captured” instead of showing rows.

Either wait for the overnight schedule, or force each one now from Administration → Refresh Schedules:

| Job key | Default schedule | Report |
| --- | --- | --- |
| report.unclassified | 02:15 daily | R1 Unclassified Students |
| report.freshmanAnalysis | every 4 hours | R2 Freshman Classification Analysis |
| report.clearedMoreThanOnce | 02:35 daily | R3 Cleared More Than Once |
| report.enrolleeBalance | 02:45 daily | R4 Enrollee Account Balance |
| report.currentlyCleared | 02:55 daily | R6 Currently Cleared |

R5 (DNC/DNR Collection) has no job — it reads the live DNR/DNC population, so that the collection letters and the dashboard card cannot disagree about who owes money.

Confirm the window with your DBA.  Five new queries run against ousadb between 02:00 and 03:00, two of them lasting a minute or more. Check this does not collide with the 21:00 SQL Agent job or a backup window.

# Step 5 — The equivalence test

This is the control the entire report phase rests on. Four of the six supplied scripts read VIEW_OURM_FCA or VIEW_OURM_STATS, which take 40 to 120 seconds. The application replaces them with queries over the underlying objects. That substitution is only safe if something fails when the two disagree.

$env:OUSADB_CONNECTION_STRING = "<staging connection string>"

npm run test:staging

The test runs your original scripts and the rewrites side by side and asserts the ID sets match. It takes a few minutes, because it deliberately executes the slow originals.

Until this passes, R1, R3, R4 and R6 are unverified.  A fast query that returns the wrong students is indistinguishable from a fast query that returns the right ones. The original scripts are preserved verbatim in docs/validation-sql/reports/ for exactly this comparison.

# Step 6 — Install the stored procedure

## What must be installed

One new stored procedure: dbo.usp_ReclaimStudentFromJenzabar.

Script: db/production/10_usp_reclaim_student.sql   ·   Database: ousadb   ·   Run as: sysadmin or db_owner   ·   Idempotent: yes

This is the only new database object the application requires, and the only one that grants the application any ability to modify source data.

## Why a procedure rather than a table grant

The existing grant script db/grants/jadi_dash.sql contains:

DENY INSERT, UPDATE, DELETE, ALTER ON SCHEMA::dbo TO jadi_dash;

That line is why “the application cannot modify OUSA or Jenzabar data” has been a fact about the grants rather than a promise about the code. It does not change.

The procedure is owned by dbo and inserts into dbo.tblStudent. Because the ownership chain is unbroken, SQL Server does not evaluate the caller's permissions on the table for calls made through the procedure — while the DENY continues to block any ad-hoc statement. The application therefore gains one reviewed operation, not the ability to write the table.

To revoke the capability entirely, at any time:

REVOKE EXECUTE ON dbo.usp_ReclaimStudentFromJenzabar FROM jadi_dash;

## 6a — Pre-check before installing (open question S-Q6)

tblStudent.pid is a NOT NULL int, and the procedure's column list omits it — because your batch script CreateNewStudentFromJenzabar.sql omits it. That script runs in production today, so pid must be either an IDENTITY column or carry a DEFAULT constraint. Discovery never captured which. Confirm before installing:

SELECT name, is_identity

FROM sys.columns

WHERE object_id = OBJECT_ID('dbo.tblStudent') AND name = 'pid';

SELECT dc.name, dc.definition

FROM sys.default_constraints dc

JOIN sys.columns c ON c.default_object_id = dc.object_id

WHERE c.object_id = OBJECT_ID('dbo.tblStudent') AND c.name = 'pid';

If pid is neither IDENTITY nor defaulted,  the procedure will fail on first use with “Cannot insert the value NULL into column 'pid'”. Do not install it until that is resolved — the column needs explicit handling in the procedure.

## 6b — Confirm the procedure's dependencies exist

The procedure calls two scalar functions that your batch script already uses. They exist on staging; confirm they exist on the production instance before installing:

SELECT name, type_desc FROM sys.objects

WHERE name IN ('format_phone', 'format_ssn') AND schema_id = SCHEMA_ID('dbo');

Both must be present in ousadb. They are institution-owned objects; nothing in this delivery creates or alters them.

## 6c — Install

The DBA should read the script before running it. It is 216 lines, heavily commented, and creates exactly one object plus one GRANT.

sqlcmd -S <PRODSQL> -E -b -I -i db\production\10_usp_reclaim_student.sql

## 6d — Verify the guarantee still holds

Run these as the jadi_dash login, not as an administrator. This is not a formality — it is the check that the grant does what this document claims.

-- Expect: SELECT only. Any INSERT/UPDATE/DELETE here means the grant is too wide.

SELECT * FROM fn_my_permissions('dbo.tblStudent', 'OBJECT');

-- Expect: EXECUTE.

SELECT * FROM fn_my_permissions('dbo.usp_ReclaimStudentFromJenzabar', 'OBJECT');

-- Expect: refused by the DENY. If this succeeds, stop and fix the grants.

INSERT INTO dbo.tblStudent (idnumber) VALUES ('test');

If any of the three checks behaves differently,  the application's access is wider than assumption A-32 describes. Stop, correct the grants, and re-verify before allowing the feature to be used.

## What the procedure does

Reclaims one student that jadi.dbo.student_master knows about and ousadb.dbo.tblStudent does not — the population the nightly loader skips because it inner-joins four source objects (student_master, name_master, biograph_master, and an address row coded LHP, CUR or EML).

Parameters:

| Parameter | Type | Meaning |
| --- | --- | --- |
| @id_num | varchar(50) | The student ID. Compared numerically, so a padded ID matches. |
| @actor | varchar(200) | The signed-in user's email, recorded on both sides of the write. |
| @allow_partial | bit (default 0) | The caller must opt in before a record with missing source data is written. |

It refuses rather than silently doing nothing, and returns one row naming the outcome and which source artifacts were found, so the application never has to infer what happened. Possible outcomes:

- inserted — one row written.

- already_exists — someone got there first; treated as success.

- not_in_jenzabar — nothing to reclaim.

- no_name_record — refused; a record with no defensible name is worse than none.

- partial_not_allowed — source records missing and the caller did not opt in.

- invalid_id — not a valid student number.

Two behaviours worth knowing:

- It re-checks for an existing record inside the transaction, so two operators clicking at once cannot produce a duplicate.

- It writes its own row into dash.ReclaimedStudent inside the same transaction, so a reclaimed record cannot exist without its log entry.

One deliberate difference from your batch script: email is written from name_master.EMAIL_ADDRESS rather than the hard-coded 'none@oakwood.edu'. Your script computes the real address and then discards it. The mail-merge reports export email, so a placeholder is a letter that never arrives.

# Step 7 — Prove one reclaim on staging

Pick a student you know is missing from tblStudent, then walk the whole path:

- Student Lookup → search by Student ID → confirm the diagnostic names the correct missing artifacts.

- Check that the address-code line matches what address_master actually holds for that student.

- Reclaim the record.

- Confirm the row exists in dbo.tblStudent with the real email address.

- Confirm a row in dash.ReclaimedStudent with the correct gap flags.

- Confirm a student.reclaim event in the audit log, carrying the artifacts but not the record.

- Open the student's Bio Card and confirm the incomplete-record banner, if the record has gaps.

Until the procedure is installed,  the reclaim offer is inert by design: the provider throws, the route answers HTTP 503 with the reason, and the page still shows the full diagnostic. The diagnostic half is live and useful on its own.

# Step 8 — Commit

Sixty-one files are uncommitted, some predating this round of work (the Phase 5 D-6 transaction changes and the student cards). Commit in separate reviewable chunks rather than one — the reclaim work touches grants and source-data policy and deserves its own commit.

Two files should not be committed at all:

- docs/~$di Dashboard Student Bio Specs.docx — a Word lock file.

- docs/Trans_Hist_dump.bcp — a data dump.

# Appendix A — SQL objects the production server must have

The application calls the following database objects. Only the first is new; the rest are institution-owned and are assumed already present. Verify them on production before go-live.

| Object | Status | Used by |
| --- | --- | --- |
| dbo.usp_ReclaimStudentFromJenzabar | NEW — install | Student reclaim (Phase 5g) |
| dbo.format_phone | Existing | Called by the reclaim procedure |
| dbo.format_ssn | Existing | Called by the reclaim procedure |
| dbo.Sp_GetFCWorksheetItems | Existing | Clearance worksheet (Phase 5) |
| dbo.fn_CostAnalysis | Existing | Cost analysis / 80% rule (A-8) |

Verification query:

SELECT name, type_desc, create_date FROM sys.objects

WHERE name IN ('usp_ReclaimStudentFromJenzabar', 'format_phone', 'format_ssn',

'Sp_GetFCWorksheetItems', 'fn_CostAnalysis')

AND schema_id = SCHEMA_ID('dbo')

ORDER BY name;

Also required in schema dash: the tables created by migrations 001 through 005. Migration 005 (dash.ReclaimedStudent) is the only new one in this round.

# Appendix B — Decisions still open

None of these block the steps above, but each changes what gets built next.

| Ref | Question | Why it matters |
| --- | --- | --- |
| R-Q8 | Browser print with a stylesheet, or a server-generated PDF? | The former is shipped; the latter is roughly three more days. |
| R-Q11 | Should R1 cover any active student record, or only those enrolled or cleared this term? | The wider reading catches bad codes on dormant records, but is a much larger query. |
| R-Q12 | Should R1 link into Administration → Metadata to add an unrecognised code? | Turns the report from a list into a fix. |
| S-Q2 | Should the address-code finding feed back into the loader's WHERE clause? | Reclaiming one student at a time treats the symptom, not the cause. |
| S-Q4 | Should reclaimed students with no address be excluded from the mail-merge exports? | A record with a blank address cannot receive a letter, but would export as though it could. |
| S-Q6 | Is tblStudent.pid IDENTITY or defaulted? | Blocks step 6 if neither. See 6a. |

Full detail for the report work is in docs/REPORTS-PLAN.md; for the reclaim work, docs/STUDENT-RECLAIM-PLAN.md. Signed decisions are recorded in ASSUMPTIONS.md as A-30, A-31 and A-32.